TekRevol

SEO OS — Parallel Track

Recovery War Room

Replit Agent Sprint Pack

Locks the pre-October 2025 baseline. Builds the burn-down dashboard Abeer can show in board updates. Decoupled from Quality Gate so it can ship in parallel with Sprint 4.

Duration: 2 weeks (parallel to Sprint 4 of Wave 1)

Format: 7 sequential prompts.

Goal: TekRevol's pre-October 2025 baseline locked and visible. Burn-down chart projects recovery date. PDF export ready for board.

Contents

# 1. Why This, Why Now

## The opportunity

Sprint 4 (Quality Gate Part 2 + Brief Studio retrofit) is gated on the Sprint 3 retrospective with Rabia and Maria. That retrospective will take time to schedule, run, and process. While it's pending, Replit Agent capacity is idle. Recovery War Room is the highest-value Wave 1 service that can ship in parallel without any dependency on the content pipeline.

## Why this service first

- It is the most-requested executive surface — Abeer has been asking for a recovery dashboard since the October collapse and currently has nothing.

- Every week without a baseline lock is one more week where pre-October data ages out of easy reconstruction. The longer this waits, the harder the baseline gets to recover.

- It generates no work for any other team member. Writers, leads, reviewers, Pod 3 — none are affected. Pure read-only dashboard for Abeer and exec stakeholders.

- It demonstrates Wave 1 progress visibly. Quality Gate is plumbing the team feels via friction; Recovery War Room is plumbing leadership feels via clarity.

- The data needed (rankings_history) already exists from Sprint 1's seed import.

## Why not the other parallel options

- Site Health Monitor + Technical Remediation — also good candidates, but slower to ship and require Linear/Jira decision locked first.

- Backlink Health Monitor — purely additive, but not urgent. Recovery is content-quality-bound, not link-bound.

- Topic Intelligence — would couple to Brief Studio and create rework when Sprint 4 lands.

## What ships at end of this sprint

- Pre-October 2025 baseline locked for TekRevol (the brand most affected by the collapse). ClaimShield, Reverto, CensusFlow baselines locked from whatever historical data exists.

- Recovery overview page: baseline-vs-current gauge per brand.

- Initiative tracker: log of recovery work being done, with expected and actual impact.

- Burn-down chart projecting recovery date based on current velocity.

- PDF export for board / investor updates.

- Lives in seo-os artifact under /recovery.

## What does NOT ship

- AI-generated executive narrative. The original spec mentioned this; it's deferred. Auto-generated reassurance is the wrong vibe for a recovery org. Abeer writes the narrative himself; the dashboard provides the data.

- Per-page recovery attribution. That requires Performance Monitor's content-object-centric metrics, which are Wave 2.

- Multi-channel recovery (paid traffic, direct, etc.). Organic only — that's the recovery story.

- Auto-detection of completed initiatives. Initiatives are manually marked complete by Abeer or designate.

## Lifecycle note

This service has a 12-18 month lifespan. Once recovery completes (traffic returns to or exceeds pre-October baseline for 60 consecutive days), the service is retired and its dashboard becomes a historical reference. Don't over-engineer it for permanent operation.

# 2. Pre-Flight: Decisions to Lock

## D1 — Baseline date

Decision: what date is 'pre-October baseline'?

- Recommendation: September 30, 2025 — the last day before the content overhaul began. If Abeer or the team has a more specific 'last good day' in mind, use that. The date is configurable per brand in case different brands had different inflection points.

Practical note: the baseline is not a single day's metrics — it's an average of the 30 days ending on the baseline date. Single-day baselines are noisy. Lock the methodology now or every chart will be misleading.

## D2 — Recovery target

Decision: what does 'recovered' mean?

- Recommendation: Recovered = current 30-day average organic traffic ≥ baseline 30-day average for 60 consecutive days. The 60-day requirement prevents declaring victory on a one-week spike.

## D3 — Per-brand targeting

Decision: each brand has its own baseline and recovery target, or unified.

- Recommendation: Per-brand. TekRevol was hit hardest; ClaimShield is too new to have a meaningful 'pre-October' baseline (lock its baseline at whatever metrics existed Oct 1). Reverto and CensusFlow likely have minor or zero changes.

## D4 — Initiative attribution

Decision: how to associate work with recovery progress.

- Recommendation: Initiatives are manually logged by Abeer with expected impact (estimated traffic recovery in absolute sessions/month or %). Actual impact is computed from baseline-vs-current delta in the 14 days following the initiative's start_date. Keep it simple — no causal attribution magic, just temporal correlation.

## D5 — Data sources

Decision: where the recovery metrics come from.

- Recommendation: Primary: GSC organic clicks per brand per day (already integrated). Secondary: GA4 organic sessions if available. Tertiary: rankings_history aggregates (avg position across tracked keywords). All three on the dashboard; GSC clicks is the headline metric.

## D6 — Burn-down projection

Decision: what curve to project.

- Recommendation: Linear regression over the last 30 days of the gap-to-baseline curve. If gap is closing, projects intersection date with baseline. If gap is widening, surfaces 'gap widening' warning instead of a projection. Avoid fancy ML — Abeer needs to explain this to investors, and a linear projection is defensible.

## D7 — Where it lives

Decision: which artifact and route.

- Recommendation: /recovery in artifacts/seo-os. Admin-only access (Abeer, technical owners). Pod leads get read-only access to their pod's brand. Viewers (executive stakeholders) get read-only with PDF export.

## D8 — PDF export shape

Decision: what the board PDF looks like.

- Recommendation: One-page-per-brand executive summary: baseline-vs-current gauge, 90-day trend chart, top 3 active initiatives, projected recovery date. Generated server-side via Puppeteer or @react-pdf/renderer. Branded with TekRevol header.

# 3. Schema to Add

Three new tables in packages/db. Two of them are global (not brand-scoped) by design — recovery configuration is admin-only and brand selection happens via filtering, not RLS isolation.

## recovery_baselines

One row per brand. Locks the baseline metrics. Created once during Sprint 1 of this sprint pack; updated only by admin override (rare).

id              uuid PRIMARY KEY DEFAULT gen_random_uuid()

brand_id        uuid NOT NULL UNIQUE REFERENCES brands(id)

baseline_date   date NOT NULL  -- e.g., 2025-09-30

methodology     text NOT NULL DEFAULT '30d_rolling_avg'

-- Locked baseline values (computed at creation, then immutable)

baseline_gsc_clicks_daily      numeric NOT NULL

baseline_ga4_sessions_daily    numeric

baseline_avg_position          numeric

baseline_keywords_in_top_10    integer

baseline_keywords_in_top_3     integer

-- Recovery target

recovery_threshold_pct  numeric NOT NULL DEFAULT 100  -- 100 = baseline

recovery_consecutive_days integer NOT NULL DEFAULT 60

locked_at       timestamptz NOT NULL DEFAULT now()

locked_by       uuid NOT NULL REFERENCES user_profiles(id)

notes           text

## recovery_initiatives

Brand-scoped. Pattern A — brand_id NOT NULL. Manually logged.

id              uuid PRIMARY KEY DEFAULT gen_random_uuid()

brand_id        uuid NOT NULL REFERENCES brands(id)

name            text NOT NULL

type            text NOT NULL

CHECK (type IN ('content_refresh','content_kill','content_consolidation',

'technical_fix','link_building','quality_gate','other'))

description     text

expected_impact_pct      numeric  -- expected % of baseline recovery contributed

expected_impact_clicks   integer  -- absolute clicks/month estimate

started_at      timestamptz NOT NULL

completed_at    timestamptz

status          text NOT NULL DEFAULT 'active'

CHECK (status IN ('active','completed','abandoned'))

actual_impact_clicks_14d  integer  -- computed 14 days after completion

created_by      uuid NOT NULL REFERENCES user_profiles(id)

created_at      timestamptz NOT NULL DEFAULT now()

updated_at      timestamptz NOT NULL DEFAULT now()

INDEX (brand_id, status, started_at DESC)

## recovery_snapshots

Brand-scoped. Daily roll-up of recovery metrics. Pattern A. Populated by a nightly worker job.

id              uuid PRIMARY KEY DEFAULT gen_random_uuid()

brand_id        uuid NOT NULL REFERENCES brands(id)

snapshot_date   date NOT NULL

-- Daily rolling average (last 30 days ending on snapshot_date)

gsc_clicks_30d_avg            numeric

ga4_sessions_30d_avg          numeric

avg_position_30d              numeric

keywords_in_top_10            integer

keywords_in_top_3             integer

-- Computed deltas vs baseline

gap_to_baseline_clicks_pct    numeric  -- e.g., -42 = 42% below baseline

gap_to_baseline_position      numeric

computed_at     timestamptz NOT NULL DEFAULT now()

UNIQUE (brand_id, snapshot_date)

INDEX (brand_id, snapshot_date DESC)

## Tenancy

recovery_initiatives and recovery_snapshots follow Pattern A (brand_id NOT NULL, derived where parent exists, otherwise required at insert). recovery_baselines is Pattern A but UNIQUE per brand — only one baseline per brand. RLS: same `is_admin() OR brand_id = ANY(current_user_brand_access())` for read; INSERT/UPDATE on recovery_baselines is admin-only.

# 4. Prompt Pack

Seven prompts. Sequential. Verify each before the next.

## Prompt 1  —  Schema migration + tenancy wiring

Suggested timing: Day 1, morning

#### Goal

Add the three tables. Generate the migration. Wire into BRAND_SCOPED_TABLES. No data ingestion yet.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 1.
- Reference: SEO_OS_Recovery_War_Room_Sprint_Pack.docx Section 3 for
  full schema.
- Tenancy rules in replit.md still apply. recovery_initiatives and
  recovery_snapshots are Pattern A. recovery_baselines is Pattern A
  with UNIQUE (brand_id).
Goal:
Add three new tables: recovery_baselines, recovery_initiatives,
recovery_snapshots. Generate Drizzle migration. Wire into the
BRAND_SCOPED_TABLES list.
Constraints:
- Schema files in packages/db/src/schema/recovery/.
- Use exact column types and constraints from Section 3 of the
  prompt pack doc.
- Tenancy:
  - recovery_baselines: brand_id NOT NULL, UNIQUE per brand. INSERT
    is admin-only via RLS check (writes to audit_log).
  - recovery_initiatives: brand_id NOT NULL, derived from caller's
    brand context if not provided. INSERT/UPDATE admin or lead.
  - recovery_snapshots: brand_id NOT NULL. INSERT is service-role
    only (worker writes). SELECT follows the standard pattern.
- RLS policies on every new table:
    USING (is_admin() OR brand_id = ANY(current_user_brand_access()))
    WITH CHECK varies per table per above.
- Add all three tables to BRAND_SCOPED_TABLES in
  packages/db/src/brand-scope.ts.
- Generate migration via:
    pnpm --filter @workspace/db generate
- Update packages/db/README.md tenancy section with the three new
  tables and their pattern.
Deliverables:
- packages/db/src/schema/recovery/baselines.ts, initiatives.ts,
  snapshots.ts.
- Migration generated.
- BRAND_SCOPED_TABLES updated.
- README updated.
Acceptance:
- pnpm run typecheck clean.
- Migration applied to a Supabase preview branch successfully.
- guardedDb test (existing pattern): query recovery_initiatives
  outside withBrandScope throws.
- RLS test (manual): create test ClaimShield user, query
  recovery_baselines — returns only ClaimShield's baseline (or
  empty if not yet created).
Do NOT:
- Add baseline computation logic — that's Prompt 3.
- Add the snapshot computation job — that's Prompt 4.
- Skip the audit_log requirement on baseline INSERT.

#### Verification

- Migration applies cleanly.

- guardedDb proxy throws on direct query outside withBrandScope.

- RLS test passes for cross-brand isolation.

## Prompt 2  —  Recovery service package + actions

Suggested timing: Day 1, afternoon

#### Goal

New packages/services/recovery with typed actions and queries. Implements baseline locking, initiative CRUD, snapshot retrieval. No worker integration yet.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 2.
- D1 (baseline date): default 2025-09-30, configurable per brand.
- D2 (recovery target): 100% of baseline for 60 consecutive days
  (configurable per brand).
- D6 (burn-down): linear regression on gap-to-baseline.
Goal:
Create packages/services/recovery with typed actions and queries.
Constraints:
- New package: packages/services/recovery.
  - src/actions/lock-baseline.ts
  - src/actions/create-initiative.ts
  - src/actions/update-initiative.ts
  - src/actions/complete-initiative.ts
  - src/queries/get-baseline.ts
  - src/queries/get-recovery-overview.ts
  - src/queries/get-initiatives.ts
  - src/queries/get-burn-down-projection.ts
  - src/lib/projection.ts (pure function, linear regression)
  - src/index.ts: re-exports.
- All actions run inside withBrandScope.
- lockBaseline(brandId, baselineDate, lockedBy, notes?):
  1. Verify no existing baseline for brand. If exists, throw
     BaselineAlreadyLockedError. Override requires admin via a
     separate path (Sprint Wave 2).
  2. Compute 30-day rolling average of:
     - GSC clicks (sum_of_30_days / 30) — read from existing GSC
       data tables. If GSC data isn't seeded yet, set to NULL with
       a warning logged.
     - GA4 sessions if available, else NULL.
     - Avg position from rankings_history (mean across all tracked
       keywords on baseline_date).
     - Keywords in top 10 / top 3 from rankings_history.
  3. Insert recovery_baselines row.
  4. Write audit_log: action='recovery.baseline_locked', target_id
     = baseline.id, justification = notes or "Initial lock".
  5. Emit event: 'recovery.baseline_locked'.
- createInitiative input: { brandId, name, type, description,
  expectedImpactPct, expectedImpactClicks, startedAt }. Returns
  initiative id. Validates type against the enum.
- completeInitiative(initiativeId, completedBy):
  1. Update status='completed', completed_at=now().
  2. Schedule a worker job to compute actual_impact_clicks_14d in
     14 days (use BullMQ delayed job).
  3. Emit event: 'recovery.initiative_completed'.
- getRecoveryOverview(brandId): returns:
    {
      baseline: <baseline row or null>,
      current: <latest recovery_snapshot row or null>,
      gapPct: <number or null>,
      activeInitiatives: <count>,
      projectedRecoveryDate: <date or 'gap_widening' or 'no_data'>
    }
- projection.ts pure function:
    computeProjection(snapshots: RecoverySnapshot[]): {
      slope: number,
      projectedRecoveryDate: Date | 'gap_widening' | 'no_data'
    }
  Use last 30 snapshots. Linear regression on gap_to_baseline_clicks_pct
  vs days. If slope is positive (closing), project intersection with 0.
  If slope is negative or flat, return 'gap_widening' or 'no_data'.
  Pure function, full vitest coverage.
Deliverables:
- packages/services/recovery/* per above.
- vitest cases for projection.ts (at least 5 scenarios: closing fast,
  closing slow, flat, widening, insufficient data).
Acceptance:
- pnpm run typecheck clean.
- pnpm --filter @workspace/services-recovery test passes.
- Direct import from API server works (typed).
Do NOT:
- Build the snapshot computation job — Prompt 4.
- Build the UI — Prompt 5.
- Build PDF export — Prompt 7.

#### Verification

- All projection.ts tests pass with realistic edge cases.

- Cross-brand attempt blocked by withBrandScope.

## Prompt 3  —  Lock baselines for all four brands

Suggested timing: Day 2, morning

#### Goal

Run the lock-baseline action for all four brands as a one-off seed script. Verify baselines are computed correctly. This is the most important moment of this sprint — once baselines are locked, the recovery story has a foundation.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 3.
- Baselines are immutable once locked. Computing them wrong now
  means an admin override later, which has audit-log implications.
- Different brands likely have different available data depths.
  TekRevol has the most history; ClaimShield has the least.
Goal:
Lock pre-October 2025 baselines for all four brands. Verify computed
values are sensible.
Constraints:
- One-off script: packages/services/recovery/scripts/lock-baselines.ts.
- For each brand, call lockBaseline:
  - TekRevol: baseline_date = '2025-09-30'. Recovery threshold 100%,
    60 days. Notes: 'Initial lock — pre-content-overhaul baseline'.
  - Reverto: baseline_date = '2025-09-30'. Same threshold/days.
    Notes per Abeer's guidance, default 'Initial lock'.
  - ClaimShield: baseline_date = '2025-09-30' OR earliest available
    GSC data, whichever is later. Same threshold/days. Notes:
    'Initial lock — limited pre-launch data'.
  - CensusFlow: same pattern as ClaimShield.
- Before running, output a dry-run report showing the computed
  baseline values without inserting. Operator reviews and confirms
  before actual insert.
- After insert, output a confirmation table:
    Brand | Date | Daily Clicks | Daily Sessions | Avg Position |
    Top 10 | Top 3 | Locked By
- Script is idempotent: re-runs print "already locked" for each
  brand and exit cleanly.
Deliverables:
- packages/services/recovery/scripts/lock-baselines.ts.
- Dry-run report output captured to docs/recovery-baseline-dry-run.md.
- Final lock confirmation captured to docs/recovery-baselines.md.
Acceptance:
- Dry-run shows sensible values for TekRevol (most history). For
  brands with limited data, NULL or low values are acceptable but
  must be flagged in the report.
- Operator (Abeer) reviews and confirms.
- Live insert produces 4 rows in recovery_baselines.
- audit_log has 4 entries with action='recovery.baseline_locked'.
- 4 events emitted with type='recovery.baseline_locked'.
Do NOT:
- Skip the dry-run step.
- Insert without operator confirmation.
- Lock baselines for brands without operator-confirmed dates.

#### Verification

- Dry run shows sensible values for TekRevol.

- Operator confirms before live insert.

- 4 baselines inserted, 4 audit entries, 4 events.

## Prompt 4  —  Nightly snapshot job

Suggested timing: Day 2, afternoon

#### Goal

Worker job that computes recovery_snapshots for every brand every night. Backfill historical snapshots from baseline_date forward.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 4.
- Worker queue: 'scoring' (matches the Sprint 2 queue rename).
- Scheduled job runs nightly at 03:00 UTC.
Goal:
Worker job: compute recovery_snapshots daily for every brand. Backfill
all historical snapshots from each brand's baseline_date through
yesterday.
Constraints:
- New file: packages/worker/src/jobs/scoring/recovery-snapshot.ts.
- Job payload: { brandId: uuid, snapshotDate: ISO date,
  idempotencyKey: string }.
- Idempotency: check recovery_snapshots for existing
  (brand_id, snapshot_date) row. If present, return early.
- Handler computes:
  - gsc_clicks_30d_avg from GSC data table (sum of clicks in 30
    days ending on snapshot_date / 30).
  - ga4_sessions_30d_avg if GA4 data present.
  - avg_position_30d from rankings_history (mean position across
    all tracked keywords on snapshot_date, NULL if no data).
  - keywords_in_top_10 (count of keywords with position <= 10 on
    snapshot_date).
  - keywords_in_top_3 (similar).
- Compute deltas vs baseline:
  - gap_to_baseline_clicks_pct = (current - baseline) / baseline * 100.
  - gap_to_baseline_position = current - baseline (positive = worse).
- Insert recovery_snapshot row.
- All runs inside withBrandScope.
Schedule:
- BullMQ scheduled job 'scoring.recovery-snapshot-nightly':
    cron '0 3 * * *' (daily at 03:00 UTC).
  - For each brand with a locked baseline, enqueue
    'scoring.recovery-snapshot' for yesterday's date.
- Backfill script:
  packages/worker/src/scripts/backfill-recovery-snapshots.ts:
  For each brand, enqueue snapshots for every date from baseline_date
  to yesterday. Rate-limited (max 50 concurrent).
Deliverables:
- packages/worker/src/jobs/scoring/recovery-snapshot.ts.
- packages/worker/src/scripts/backfill-recovery-snapshots.ts.
- BullMQ schedule wired up.
- packages/jobs: typed entry for new jobs.
Acceptance:
- Backfill produces ~150 snapshots per brand (Sept 30 to today,
  give or take).
- Spot check: snapshot for TekRevol on 2025-10-15 shows clicks
  significantly below baseline (this is expected — that's the
  collapse). Snapshot for 2025-09-30 should match baseline (or be
  very close).
- Nightly schedule registered in BullMQ. /admin/system shows it.
- Re-running backfill is idempotent (no duplicate rows).
Do NOT:
- Skip the rate limit on backfill — overloading Postgres is real.
- Compute snapshots for dates before baseline.
- Skip the idempotency check.

#### Verification

- Backfill produces ~150 snapshots per brand.

- Sept 30 snapshot ≈ baseline; mid-October snapshot shows the gap.

- Nightly schedule registered.

- Backfill idempotent on re-run.

## Prompt 5  —  Recovery overview UI in seo-os

Suggested timing: Day 3

#### Goal

Build /recovery in artifacts/seo-os. Per-brand recovery overview with baseline-vs-current gauge, 90-day trend chart, burn-down projection.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 5.
- D7: lives in artifacts/seo-os at /recovery. Admin and lead access;
  viewers read-only.
Goal:
Build /recovery page. Three components: brand selector, recovery
overview card, 90-day trend chart with burn-down projection.
Constraints:
- Page: artifacts/seo-os/src/pages/Recovery.tsx.
- Layout (top to bottom):
  1. Sticky header: brand selector (defaults to user's primary
     brand or first accessible brand).
  2. Recovery overview card:
     - Big number: current daily clicks 30d avg vs baseline.
     - Color-coded gauge: green if at/above baseline, yellow if
       within 80%, red if below 80%.
     - Sub-metrics: avg position, keywords in top 10, keywords in
       top 3 — each with delta vs baseline.
     - Active initiatives count.
     - Projected recovery date (or 'gap widening' or 'no projection
       — insufficient data').
  3. 90-day trend chart (Recharts):
     - X-axis: date (last 90 days).
     - Primary line: gap_to_baseline_clicks_pct (red below zero,
       green above).
     - Reference line at zero (baseline).
     - Annotation markers for initiative start dates.
     - Projected continuation line (dashed, projected to recovery
       date if applicable).
  4. Initiative ribbon below chart:
     - Horizontal scrollable list of active initiatives.
     - Each card: name, type, started_at, expected_impact_clicks,
       actual impact (if computed).
- Data fetching:
  - getRecoveryOverview via TanStack Query, refresh on focus.
  - Snapshots query (last 90 days) via separate query, cached for
    1 hour.
  - Initiatives query via separate query.
- Empty states:
  - Baseline not locked: "Baseline not yet locked for this brand"
    with button to lock (admin-only).
  - No snapshots: "Snapshots not yet computed. Check back tomorrow."
  - No initiatives: "No active initiatives. Use 'Log initiative' to
    add one."
Deliverables:
- artifacts/seo-os/src/pages/Recovery.tsx.
- artifacts/seo-os/src/components/recovery/OverviewCard.tsx,
  TrendChart.tsx, InitiativeRibbon.tsx.
- API routes:
  - GET /api/recovery/overview/:brandId
  - GET /api/recovery/snapshots/:brandId?days=90
  - GET /api/recovery/initiatives/:brandId
- packages/api-spec: regenerated.
Acceptance:
- pnpm run typecheck clean.
- TekRevol view: gauge red, sub-metrics show losses, trend chart
  shows the October collapse and any recovery in progress.
- Brand switcher works: switch to ClaimShield, data updates.
- Empty state for brands without baseline: shows correctly.
- Reference line and annotations render correctly.
Do NOT:
- Build initiative create/edit modal yet — Prompt 6.
- Build PDF export — Prompt 7.
- Add ML-based projection models. Linear regression only.

#### Verification

- TekRevol view tells the recovery story at a glance.

- Brand switcher works.

- Empty states handle baseline-not-locked correctly.

## Prompt 6  —  Initiative CRUD UI

Suggested timing: Day 4

#### Goal

Add initiative create, update, complete actions in the UI. Modal-based, accessible from /recovery.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 6.
- Service actions exist (createInitiative, updateInitiative,
  completeInitiative).
Goal:
Build initiative management UI in /recovery. Log new initiatives,
mark them complete, edit details.
Constraints:
- 'Log initiative' button in the initiative ribbon header.
- LogInitiativeModal:
  - Fields: name (required, 5-100 chars), type (required, dropdown
    from enum), description (optional, free text), expected impact
    pct (optional, 0-200), expected impact clicks (optional,
    integer), started_at (required, defaults to today).
  - Submit calls createInitiative.
  - Toast on success.
- Initiative card click → InitiativeDetailModal:
  - Read-only view of all fields.
  - Edit button (lead/admin only) opens edit mode.
  - Mark complete button opens CompletionModal:
    - Field: completion notes (optional).
    - Submit calls completeInitiative.
    - Schedules the 14-day actual-impact computation.
  - Abandon button (admin-only): sets status='abandoned' with
    reason captured.
- Realtime: subscribe to recovery_initiatives table for the active
  brand. New initiatives appear immediately.
Deliverables:
- artifacts/seo-os/src/components/recovery/LogInitiativeModal.tsx.
- artifacts/seo-os/src/components/recovery/InitiativeDetailModal.tsx.
- artifacts/seo-os/src/components/recovery/CompletionModal.tsx.
- API routes:
  - POST /api/recovery/initiatives
  - PUT /api/recovery/initiatives/:id
  - POST /api/recovery/initiatives/:id/complete
  - POST /api/recovery/initiatives/:id/abandon
Acceptance:
- pnpm run typecheck clean.
- Create initiative: appears in ribbon within 1s.
- Mark complete: status updates, 14-day computation job scheduled.
- Edit by writer: blocked (admin/lead only).
- Abandon by lead: blocked (admin only).
Do NOT:
- Add bulk import. One at a time.
- Auto-detect initiatives from other services — not in scope.

#### Verification

- Initiative create/update/complete works end-to-end.

- Realtime updates.

- Role gating correct.

## Prompt 7  —  PDF export + sprint wrap

Suggested timing: Day 5

#### Goal

Server-side PDF export for board updates. One-page-per-brand executive summary. Sprint verification and docs.

#### Prompt

Context:
- Recovery War Room sprint pack, Prompt 7. Final prompt.
- D8: PDF is one-page-per-brand executive summary. Generated
  server-side.
Goal:
PDF export for board updates. End-of-sprint verification and docs.
Constraints:
- Use @react-pdf/renderer (preferred — keeps it in the same
  ecosystem, no Puppeteer dependency on the worker).
- API endpoint: GET /api/recovery/export/:brandId.pdf
  (or /export/all.pdf for all four brands in one document).
- Auth: admin only.
- Layout per brand page:
  - Header: TekRevol logo, "Recovery Status — [Brand Name]",
    generated date, baseline date.
  - Top section: 4 metrics in a row (current daily clicks, gap %,
    avg position delta, keywords in top 10).
  - Middle: 90-day trend chart (rendered to PNG via headless
    chart, embedded). Or use @react-pdf chart primitives if
    rendering fidelity is acceptable.
  - Bottom left: top 3 active initiatives with expected impact.
  - Bottom right: projected recovery date or 'gap widening' note.
  - Footer: 'Generated by SEO OS Recovery War Room' and page
    number.
- Download trigger: button in /recovery header, "Export PDF".
Sprint wrap deliverables:
- /recovery production-tested with all 4 brand views.
- TekRevol baseline locked, 90+ snapshots backfilled, dashboard
  populated with real data.
- All 4 brands have a baseline (or documented why ClaimShield/
  CensusFlow have NULL values).
- At least 3 real initiatives logged by Abeer or designate.
- PDF export works end-to-end for at least TekRevol.
- Documentation:
  - replit.md: Recovery War Room section.
  - docs/architecture.md: Recovery War Room flow.
  - docs/recovery-runbook.md: how to interpret the dashboard,
    when to lock baselines, when to mark initiatives complete.
- Hand-off note to Abeer: "Recovery War Room is live at
  /recovery. Baselines are locked. Log initiatives as work
  completes. PDF export ready for next board update."
Acceptance:
- PDF generates within 10s.
- Layout is clean — no overflow, no weird spacing.
- All 4 brands have a baseline.
- TekRevol view shows the actual recovery story.
- Abeer or designate has logged at least 3 initiatives in the
  live system.
Do NOT:
- Skip baselines for any brand (use NULL where data is missing,
  not skip the row).
- Defer documentation.
- Add email scheduling for the PDF — out of scope.

#### Verification

- PDF exports cleanly for TekRevol.

- All four brands have baselines (or NULL with documented reason).

- Abeer has logged at least 3 initiatives.

- Documentation current.

# 5. End-of-Sprint Verification

## Acceptance gate

- `pnpm run typecheck` and `pnpm run build` clean.

- Three new tables in production with correct RLS.

- recovery_baselines: one row per brand.

- recovery_snapshots: ~150 rows per brand (Sept 30 to today).

- Nightly snapshot job scheduled in BullMQ.

- /recovery accessible to admin and lead. Renders TekRevol's recovery story.

- Initiative CRUD works end-to-end.

- PDF export downloads cleanly.

## What this enables

- Abeer can show recovery progress in board updates without manual data wrangling.

- Decision Engine (Sprint 7) has snapshot data to weigh recovery signals.

- Performance Monitor (Sprint 9) has baseline anchors for content-object scorecards.

- Future Wave 2/3 services can subscribe to 'recovery.initiative_completed' events to correlate work to outcomes.

## What this does not enable

- Causal attribution. The dashboard shows correlation, not causation.

- Per-page recovery story. Page-level metrics need Performance Monitor (Wave 2).

- Cross-brand recovery comparisons. Each brand has its own dashboard.

- Predictive ML beyond linear regression. Deferred indefinitely.

# 6. Retrospective Template

30-minute retrospective at end of sprint. Include Abeer (primary user) and at least one technical owner.

### What went well

Examples: baseline values look right; PDF export ready for board update; gap is narrowing visibly; initiative ribbon is useful.

### What needs adjustment

Examples: baseline values for ClaimShield/CensusFlow look weird (re-investigate data depth); 90-day chart too zoomed-in (try 180); projection 'gap widening' too jumpy (smooth the regression); PDF layout breaks on narrow trend data.

### Abeer's specific feedback

- Is the gauge color-coding intuitive at a glance?

- Is the burn-down projection helping conversations or causing confusion?

- Is the initiative-tagging granularity right (just 7 types) or do you need more?

- What would the board want to see that isn't here?

### Open questions

- Should leads (not just admins) be able to log initiatives?

- Should there be email digest of recovery progress weekly to Abeer + execs?

- When recovery completes (60 days at baseline), how does the dashboard transition?